## Cost Price Estimate for Your Android Project (in INR)

We'll assume an average development rate of ₹500/hour (adjustable based on your situation).

| Module / Activity | Estimated Hours | Cost @ ₹500/hr |
| --- | --- | --- |
| Splash Activity | 2 hrs | ₹1,000 |
| Login Activity | 6 hrs | ₹3,000 |
| Signup Activity | 6 hrs | ₹3,000 |
| Logout Activity | 1 hr | ₹500 |
| Forgot Password (Email OTP) | 8 hrs | ₹4,000 |
| Alert on New Login Device | 6 hrs | ₹3,000 |
| Main Dashboard Activity | 8 hrs | ₹4,000 |
| Company Info (CRUD + Dashboard) | 12 hrs | ₹6,000 |
| Client Activity (CRUD + Dashboard) | 12 hrs | ₹6,000 |
| Quotation Activity (CRUD + PDF + T&C + Dashboard) | 20 hrs | ₹10,000 |
| Invoice Activity (CRUD + PDF + T&C + Dashboard) | 20 hrs | ₹10,000 |
| Performa Activity (CRUD + PDF + T&C + Dashboard) | 20 hrs | ₹10,000 |
| Bill Activity (CRUD + PDF + T&C + Dashboard) | 20 hrs | ₹10,000 |
| Delivery Challan Activity (CRUD + PDF + T&C + Dashboard) | 20 hrs | ₹10,000 |
| Layouts (UI design across app) | 12 hrs | ₹6,000 |
| Logo, Image Integration | 4 hrs | ₹2,000 |
| Firebase Integration (Auth, Firestore, Storage, etc.) | 16 hrs | ₹8,000 |
| TOTAL HOURS | 193 hrs | ₹96,500 |

### Infrastructure & Tools (Firebase, etc.)

| Item | Cost (INR) |
| --- | --- |
| Firebase usage (free/low tier) | ₹0–2,000 |
| Development tools (GitHub, etc.) | ₹1,000 |
| Testing devices (if any) | ₹2,000 |
| Infra Subtotal | ₹5,000 |

### Overhead Allocation (optional but realistic)

If you consider things like:

- Internet, electricity, workspace, etc.

- Time spent on debugging, learning, meetings

Add 10–15% of development cost:
→  ₹10,000 – ₹15,000

### 🧮 Final Summary

| Component | Amount (INR) |
| --- | --- |
| Development Cost (193 hrs) | ₹96,500 |
| Infrastructure | ₹5,000 |
| Overhead (15%) | ₹14,475 |
| Subtotal | ₹1,15,975 |
| Buffer (15%) for risk, testing, support | ₹17,396 |
| Total Cost Price | ₹1,33,371 ≈ ₹1.33 Lakhs |